ADDIS ABABA UNIVERSITY

College of Technology and Built Environment

School of Information Technology and Engineering

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SOFTWARE DEVELOPMENT

PROJECT PROPOSAL

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Campus Lost & Found Management System

CampusTrack — Reconnecting Students with Their Belongings

| Document Type | Software Development Project Proposal |
| --- | --- |
| Course | Fundamentals of Software Engineering |
| Submitted To | Yared.Y (Instructor) |
| Submission Date | May 24, 2026 |
| Document Status | Final Draft |

GROUP MEMBERS

| # | Full Name | Student ID |
| --- | --- | --- |
| 1 | Abdusalam Oumer | UGR/3905/17 |
| 2 | Aymen Abdurezak | UGR/1169/17 |
| 3 | Eftiom Aseffa | UGR/1565/17 |
| 4 | Abel Dereje | UGR/5169/17 |
| 5 | Biruk Semaw | UGR/9725/17 |
| 6 | Dagim Bezabih | UGR/3135/17 |

PART 1: PROJECT PROPOSAL — PROJECT INITIATION

1.   EXECUTIVE SUMMARY

This document presents the Software Development Project Proposal for CampusTrack — a Campus Lost & Found Management System developed by Abdusalam Oumer, Aymen Abdurezak, Eftiom Aseffa, Abel Dereje, Biruk Semaw, and Dagim Bezabih for the Fundamentals of Software Engineering course at Addis Ababa University.

The system addresses a practical and recurring challenge faced by students and staff: the loss and failed recovery of personal belongings on campus. CampusTrack is a web-based platform that allows users to digitally report lost or found items, search for matches, and connect with each other to facilitate recovery — replacing inefficient physical notice boards and manual logs.

This proposal outlines the project's objectives, scope, stakeholders, and high-level requirements, along with a full Statement of Work covering deliverables, schedule, team roles, resources, and costs. It is submitted in fulfillment of the Project Proposal assignment for the Fundamentals of Software Engineering course.

2.   PROJECT OBJECTIVES

CampusTrack aims to achieve the following core objectives:

- Develop a centralized, web-based platform that digitizes the campus lost-and-found process, replacing inefficient physical notice boards and manual logs.

- Allow registered users (students and staff) to post detailed reports of lost or found items — including category, description, location, date, and optional photo.

- Provide a robust search and filter engine so users can quickly locate relevant item postings by keywords, categories, date ranges, and campus locations.

- Facilitate secure communication between item owners and finders to enable successful item handover.

- Equip administrators with a full management dashboard to moderate content, manage users, and maintain platform integrity.

- Design and implement a well-structured relational database to efficiently store and retrieve item reports, user accounts, and system activity.

- Deliver a clean, responsive, and user-friendly interface accessible on both desktop and mobile web browsers.

- Increase campus item recovery rates by making the reporting and searching process as fast and frictionless as possible.

3.   PROJECT SCOPE

3.1  In Scope — Features to Be Delivered

- User registration, login, logout, and profile management (email & password)

- Lost item report: item name, category, description, date lost, last-seen location, optional photo

- Found item report: equivalent fields with date and location found

- Separate listing pages for lost items and found items

- Search and filter: keyword, category, date range, campus location, status

- Item detail page with full description and contact option

- Item status lifecycle: Active → Claimed → Closed

- In-app notification when a potential match is detected

- Admin dashboard: view, approve/reject, edit, delete any posting

- Admin user management: view all users, suspend or ban accounts

- Responsive web UI for desktop and mobile browsers

- Relational database (MySQL or PostgreSQL) for structured data storage

3.2  Out of Scope — Not Included in This Version

- Native iOS or Android mobile application

- Real-time GPS tracking or location services

- Monetary transactions, reward systems, or payment integration

- Integration with AAU's student information system or ID card system

- Multi-campus or multi-institution support

- Live in-app chat between users

- AI-powered image recognition for automatic item matching

4.   STAKEHOLDERS

The following individuals and groups have a direct or indirect interest in the CampusTrack system:

| Stakeholder | Role | Interest & Expectation |
| --- | --- | --- |
| Students | Primary end users | Report lost items; search for and claim found belongings |
| Faculty & Staff | Secondary end users | Report and recover personal items lost on campus |
| System Administrator | Platform manager | Moderate postings; manage users; maintain data quality |
| AAU IT Department | Technical stakeholder | Server hosting, deployment support, and maintenance |
| Campus Security | Operational support | Physical custody of found items; update resolution status |
| Instructor (Yared.Y) | Academic supervisor | Evaluate project quality, completeness, and correctness |
| Development Team | Builders | Design, develop, test, and deliver the complete system |

5.   HIGH-LEVEL REQUIREMENTS

5.1  Functional Requirements

| ID | Requirement | Priority | Category |
| --- | --- | --- | --- |
| FR-01 | Users can register with email and password and log in securely | High | Auth |
| FR-02 | Users can post a lost item report with full details and optional image | High | Core |
| FR-03 | Users can post a found item report with equivalent details | High | Core |
| FR-04 | All users can search items by keyword, category, date, and location | High | Search |
| FR-05 | Users can view full details of any posted item | High | Core |
| FR-06 | Users can update the status of their own posts (Active / Claimed / Closed) | Medium | Core |
| FR-07 | System notifies users of potential matches between lost and found posts | Medium | Matching |
| FR-08 | Admins can view, edit, approve, and delete any posting | High | Admin |
| FR-09 | Admins can manage user accounts (suspend, ban, view activity) | High | Admin |
| FR-10 | System supports image upload per posting (JPEG/PNG, max 5 MB) | Medium | Media |
| FR-11 | Users receive in-app alert when their post is matched or claimed | Medium | Notify |
| FR-12 | Admin dashboard shows summary statistics (total posts, resolved, pending) | Low | Admin |

5.2  Non-Functional Requirements

| ID | Requirement | Priority | Type |
| --- | --- | --- | --- |
| NFR-01 | Pages shall load within 3 seconds under normal network conditions | High | Performance |
| NFR-02 | System shall maintain 99% uptime during the academic semester | High | Reliability |
| NFR-03 | Passwords shall be hashed using bcrypt before storage | High | Security |
| NFR-04 | All data transmission shall use HTTPS (TLS encryption) | High | Security |
| NFR-05 | UI shall be responsive from 360px (mobile) to 1920px (desktop) | High | Usability |
| NFR-06 | System shall support up to 2,000 concurrent users without degradation | Medium | Scalability |
| NFR-07 | Codebase shall follow modular MVC architecture | Medium | Maintainability |
| NFR-08 | Database shall use normalized relational schema (minimum 3NF) | High | Database |

PART 2: STATEMENT OF WORK (SOW) — PROJECT PLANNING

6.   PROJECT OVERVIEW

| Purpose | CampusTrack digitizes the campus lost-and-found process, enabling fast and efficient item recovery for students and staff at Addis Ababa University. |
| --- | --- |

| Scope | A web-based application with user authentication, item reporting, search, admin management, and a relational database backend. Mobile-responsive, no native app required. |
| --- | --- |

| Problem | Lost items on campus are currently managed through physical boxes and word-of-mouth, resulting in very low recovery rates and daily frustration for students. |
| --- | --- |

| Solution | A centralized digital platform accessible via any web browser where campus members can report, search, and claim lost or found items — fully managed by administrators. |
| --- | --- |

7.   PROJECT DELIVERABLES

| # | Deliverable | Format | Description |
| --- | --- | --- | --- |
| D-01 | Project Proposal (this document) | Word Document (.docx) | Project idea, scope, objectives, stakeholders, high-level requirements |
| D-02 | Statement of Work (SOW) | Included in this doc | Schedule, roles, resources, and cost estimates |
| D-03 | Project Charter | Word Document | Formal project authorization document |
| D-04 | Full SRS Document | Word Document (.docx) | Detailed software requirements specification — submitted on final exam day |
| D-05 | Database Schema & ER Diagram | SQL file + PDF | Normalized relational schema (3NF) and entity-relationship diagram |
| D-06 | UI Wireframes | PDF / Figma | Screen mockups for all major user-facing pages |
| D-07 | Working Prototype | Web Application | Functional web app deployed on local or cloud server |
| D-08 | Test Report | Word / PDF | Unit, integration, and user acceptance testing results |
| D-09 | Final Presentation | PowerPoint (.pptx) | Group presentation of the system to instructor and class |

8.   PROJECT SCHEDULE

The project is organized into six phases over the academic semester:

| Phase | Activity | Duration | Timeline | Key Deliverables |
| --- | --- | --- | --- | --- |
| Ph-1 | Requirements & Planning | 2 Weeks | Week 1 – 2 | Project Proposal, SOW (this document) |
| Ph-2 | System & Database Design | 2 Weeks | Week 3 – 4 | ER Diagram, DB Schema, UI Wireframes, Architecture |
| Ph-3 | Full SRS Document | 1 Week | Week 4 – 5 | Complete SRS (submitted on final exam day) |
| Ph-4 | Implementation | 5 Weeks | Week 5 – 10 | Frontend, Backend, Database integration |
| Ph-5 | Testing & Quality Assurance | 2 Weeks | Week 11 – 12 | Test Report, Bug Fixes, Final QA |
| Ph-6 | Deployment & Presentation | 1 Week | Week 13 | Live app, Final Presentation & Submission |

9.   ROLES AND RESPONSIBILITIES

| Team Member | Primary Role | Responsibilities |
| --- | --- | --- |
| Abdusalam Oumer | Project Manager & Lead | Writes Project Proposal documentation; Leads system deployment and final presentation; Integrates frontend with backend (with Aymen); Coordinates team and tracks progress |
| Aymen Abdurezak | Lead Backend Developer | Leads backend development (API, server-side logic, business rules); Integrates frontend with backend (with Abdusalam); Supports deployment |
| Eftiom Aseffa | Database Engineer | Designs ER diagram and database schema; Implements and normalizes the database; Writes SQL queries and stored procedures |
| Abel Dereje | Frontend Developer | Builds user interface; Implements responsive design using HTML/CSS/JS or React; Connects UI to backend APIs |
| Biruk Semaw | System Architect & QA | Defines system architecture and technology stack decisions; Writes and executes test cases; Documents bugs and validates system behavior |
| Dagim Bezabih | Documentation Lead | Prepares all project documents (SRS, test reports, charter, presentations); Supports team coordination and deliverable tracking |

Note: All members contribute to implementation. The roles above reflect each member's primary responsibility area. Collaboration across all phases is expected and required.

10.   RESOURCE REQUIREMENTS

10.1  Software Resources

| Resource | Type | Purpose |
| --- | --- | --- |
| VS Code / WebStorm | Development IDE | Writing, debugging, and managing project code |
| Node.js + Express.js or PHP | Backend Framework | Server-side logic and REST API development |
| React.js or HTML/CSS/JS | Frontend | Building the responsive user interface |
| MySQL or PostgreSQL | Relational Database | Structured storage of all application data |
| XAMPP / Docker | Local Dev Environment | Running and testing the app locally |
| Git + GitHub | Version Control | Code collaboration, history, and version management |
| Figma | UI Design Tool | Wireframes, mockups, and interface prototypes |
| Postman | API Testing | Testing and validating backend API endpoints |
| Google Classroom | Submission Platform | Submitting all project deliverables to instructor |

10.2  Hardware Resources

| Resource | Details |
| --- | --- |
| Personal Laptops (×6) | Each team member's own computer used for development and testing |
| Web/Cloud Server | Deployment target — AAU lab server or free-tier cloud (Render, Railway, or Vercel) |
| Internet Access | Required for GitHub, research, deployment, and cloud services (available on campus) |

11.   COST ESTIMATES

This is an academic project. All core tools and platforms are free or open-source. Estimated costs are minimal:

| Item | Type | Estimated Cost | Notes |
| --- | --- | --- | --- |
| VS Code, Node.js, MySQL | Software | ETB 0 | All free and open-source |
| GitHub (free plan) | Version Control | ETB 0 | Free for student teams |
| Render / Vercel (free) | Cloud Hosting | ETB 0 | Free tier sufficient for demo |
| Figma (free plan) | Design Tool | ETB 0 | Free tier available |
| Domain name (optional) | Web Domain | ~ETB 500/yr | Optional — not required for submission |
| Printing & binding | Physical | ~ETB 200 | Printed copy of final report if required |
| TOTAL |  | ~ETB 700 | Primarily optional items |

All core development and submission requirements can be met at zero monetary cost using the free tools listed above.

PART 3: OTHER RELEVANT PRE-PROJECT DOCUMENTS

12.   PROJECT CHARTER

| Field | Details |
| --- | --- |
| Project Name | Campus Lost & Found Management System (CampusTrack) |
| Course | Fundamentals of Software Engineering |
| Instructor | Yared.Y |
| Project Manager | Abdusalam Oumer |
| Development Team | Abdusalam Oumer, Aymen Abdurezak, Eftiom Aseffa, Abel Dereje, Biruk Semaw, Dagim Bezabih |
| Institution | Addis Ababa University — College of Technology and Built Environment |
| Submission Date | May 24, 2026 |
| SRS Submission | Final Exam Day |
| Project Purpose | Build a digital platform to improve lost-and-found item recovery on campus |
| Success Criteria | Functional web app with all core features, complete SRS, and successful class demonstration |
| Authorization | Submission of this document to Google Classroom constitutes formal project approval |

13.   RISK ASSESSMENT

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Low user adoption of the platform | Medium | High | Promote via campus channels; design a simple, intuitive onboarding flow |
| Inappropriate or false postings | Medium | Medium | Admin moderation panel; user reporting feature; clear content guidelines |
| User data privacy breach | Low | High | Enforce HTTPS; hash all passwords; validate and sanitize all inputs |
| Team member unavailability | Low | High | Document all work; cross-train on tasks; redistribute work if needed |
| Scope creep beyond planned features | Medium | Medium | Maintain strict scope boundaries; use formal change control process |
| Technical skill gaps (backend / database) | Medium | Medium | Assign tasks to strongest members; use tutorials; ask instructor early |
| Server/deployment failure before demo | Low | High | Keep local backup; use reliable cloud host; test 48 hrs before demo |
| Database design errors found late in project | Medium | High | Review and normalize schema in Phase 2 before any coding begins |

14.   DETAILED PROJECT SCHEDULE

| Phase | Task | Owner | Expected Output |
| --- | --- | --- | --- |
| Ph-1 | Finalize project idea and team roles | All Members | Agreed project concept and role assignments |
| Ph-1 | Write Project Proposal, SOW, and Charter | Abdusalam O. + Dagim B. | This document (submitted May 24, 2026) |
| Ph-2 | Define system architecture and technology stack | Biruk S. | Architecture diagram and confirmed tech stack |
| Ph-2 | Design ER diagram and relational database schema | Eftiom A. | Normalized ER diagram and SQL DDL script |
| Ph-2 | Create UI wireframes for all major pages | Abel D. | Wireframes (Figma or PDF) |
| Ph-3 | Write full SRS document | Dagim B. + All Members | Complete SRS — submitted on final exam day |
| Ph-4 | Implement database and backend API | Aymen A. + Eftiom A. | Working server with REST API endpoints |
| Ph-4 | Build frontend user interface | Abel D. | Functional, responsive web interface |
| Ph-4 | Integrate frontend with backend | Abdusalam O. + Aymen A. | Fully integrated and working application |
| Ph-5 | Write and execute test cases | Biruk S. | Test report with results and documented bugs |
| Ph-5 | Fix bugs and finalize the system | All Members | Stable, tested, production-ready application |
| Ph-6 | Deploy system and prepare final presentation | Abdusalam O. + Aymen A. | Deployed app and presentation slides |

15.   CONCLUSION

CampusTrack is a well-scoped, technically achievable, and genuinely impactful software project. It solves a real and recurring problem faced daily by students and staff at Addis Ababa University — by replacing informal, unreliable item recovery methods with a structured, accessible digital platform.

This proposal has documented the project's objectives, scope, stakeholders, high-level requirements, statement of work, roles, resources, and risk assessment. The development team is committed to delivering all planned artifacts — from this proposal through the full SRS and working prototype — on time and to the required standard.

With clearly defined roles, a realistic timeline, and a strong use case grounded in real campus life, the team is confident in its ability to deliver a quality project that meets the expectations of the Fundamentals of Software Engineering course.

Submitted to: Yared.Y  |  Fundamentals of Software Engineering  |  May 24, 2026

Addis Ababa University — College of Technology and Built Environment